**Project Name:** CDC BREASTFEEDING SUPPORT INITIATIVE

**Project Manager:** Jamon Bowen

**Next Team Meeting:** November 4, 2017

**Next Meeting with Mentors:** October 30, 2017

**Progress Summary**

We have scoped more of the project with external mentors, built a project plan, agreed on the use cases and started implementation of an alpha version of the application.

**Major Tasks Since Last Status Report**

|  |  |  |
| --- | --- | --- |
| **Item** | **Assignee** | **Status** |
| Use Case Model | All | Done |
| SOW for project | Jamon Bowen | Done |
| Deliverable 2 Presentation | John Van Wagenen, Justin Kristensen | Done |
| Wireframes, Architectural Design | Justin Kristensen | Done |
| Test plan | Phillip Baxley | Draft |
| App Logic Rule | Jamon Bowen | Draft |
| IOS app updates | Justin Kristensen | Alpha to views |
| Pediatrician EHR to FHIR Connection | John Van Wagenen, Zeyu Yang | Done |

**Next Weeks’ Tasks**

|  |  |
| --- | --- |
| **Item** | **Assignee** |
| Finalize Referral Logic, Confirm Change Requests | Jamon Bowen |
| Implement iOS App changes | Justin Kristensen |
| Implement Pediatrician App Changes | John Van Wagenen, Zeyu Yang |
| Complete definition of FHIR data and implement initial FHIR docker state for both iOS and Pediatrician App | Phillip Baxley |

**Current or Open Risks**

* Changes and scope creep.

**Current or Open Issues**

* None

**TA Mentor Questions**

* Has the team made good progress? Is the project well scoped for the coming weeks?
* What are you learning in the course of the project?
* What challenges is your project facing? Is there good support online?
* Any continued challenges you are experiencing with your team? How can your TA mentor help you overcome this?
* Is there sufficient mentorship from your external mentors?