**Project Name:** CDC BREASTFEEDING SUPPORT INITIATIVE

**Project Manager:** Jamon Bowen

**Next Team Meeting:** November 11, 2017

**Next Meeting with Mentors:** November 6, 2017

**Progress Summary**

We have progressed towards the first alpha, and are on track.

**Major Tasks Since Last Status Report**

|  |  |  |
| --- | --- | --- |
| **Item** | **Assignee** | **Status** |
| Finalize referral logic | Jamon Bowen | Done |
| Alpha Project Plan | Jamon Bowen | Done |
| FHIR data types and implement project plan | Philip Baxley | Resolving some conflicts |
| iOS app changes | Justin Kristensen | Close to Alpha ready |
| Implement referral logic | Zeyu Yang | WIP |
| Pediatrician Web app changes | John Van Wagenen | Updates to Dashboard |

**Next Weeks’ Tasks**

|  |  |
| --- | --- |
| **Item** | **Assignee** |
| Documentation updates close with sponsors on final deliverables. | Jamon Bowen |
| Complete iOS App changes | Justin Kristensen |
| Implement Pediatrician App Changes | John Van Wagenen, Zeyu Yang |
| Complete definition of FHIR data and implement initial FHIR docker state for both iOS and Pediatrician App | Phillip Baxley |

**Current or Open Risks**

* Changes and scope creep.
* Not clear on how the iOS partition of the project is submitted – open question on PIazza

**Current or Open Issues**

* Some inconsistencies in FHIR data types recommended by sponsors.

**TA Mentor Questions**

* Has the team made good progress? Is the project well scoped for the coming weeks?
* What are you learning in the course of the project?
* What challenges is your project facing? Is there good support online?
* Any continued challenges you are experiencing with your team? How can your TA mentor help you overcome this?
* Is there sufficient mentorship from your external mentors?