**Project Name:** CDC BREASTFEEDING SUPPORT INITIATIVE

**Project Manager:** Jamon Bowen

**Next Team Meeting:** November 25, 2017

**Next Meeting with Mentors:** November 27, 2017

**Progress Summary**

We completed the alpha release of our solution and are integrating the components to work together with fhir data.

**Major Tasks Since Last Status Report**

|  |  |  |
| --- | --- | --- |
| **Item** | **Assignee** | **Status** |
| Generation of input fhir data | Philip Baxley | Done |
| Beta project plan | Jamon Bowen | Done |
| Team Progress report | Jamon Bowen, Zeyu Yang | Done |
| iOS alpha complete | Justin Kristensen | Done |
| Pediatrician Smart App Alpha | John Van Wagenen | Done |
| Pediatrician EHR to FHIR Connection | Jamon Bowen | Done |

**Next Tasks**

|  |  |
| --- | --- |
| **Item** | **Assignee** |
| Test iOS app | Jamon Bowen |
| Implement iOS App improvements | Justin Kristensen |
| Implement Pediatrician App improvments | John Van Wagenen |
| Test case implementation for Pediatrician app | Phillip Baxley, Zeyu Yang |

**Current or Open Risks**

* Changes and scope creep.

**Current or Open Issues**

* None

**TA Mentor Questions**

* Has the team made good progress? Is the project well scoped for the coming weeks?
* What are you learning in the course of the project?
* What challenges is your project facing? Is there good support online?
* Any continued challenges you are experiencing with your team? How can your TA mentor help you overcome this?
* Is there sufficient mentorship from your external mentors?